Multi‑Vendor E‑Commerce — Diagrams + API Build Plan + Endpoint Specs

Date: 2026-02-19 | Stack: Spring Boot + JPA/Hibernate + Oracle

# 1. Database ERD Diagram

High-level ERD for v1 entities and relationships:

# 2. Workflow Diagrams

## 2.1 Customer Checkout Flow (US-C4)

## 2.2 Vendor Product Publish Flow (US-V1, US-V2)

## 2.3 Vendor Fulfillment Flow (US-V3, US-V4)

# 3. API Build Order (What to implement first)

Step 1 — Auth + RBAC: registration/login, JWT, roles, /me.

Step 2 — Admin Categories: create/update/list categories.

Step 3 — Vendor Onboarding: vendor profile + approval (admin).

Step 4 — Vendor Catalog: products (DRAFT), SKUs, inventory update.

Step 5 — Customer Catalog: browse/search ACTIVE products + product details.

Step 6 — Cart: add/update/remove items.

Step 7 — Checkout (Transactional): lock inventory + create order + idempotency.

Step 8 — Mock Payment: initiate + webhook idempotent state update.

Step 9 — Vendor Fulfillment: list vendor order items + status updates + tracking.

# 4. Endpoint Specifications (Request/Response Attributes)

Notes:

All requests/response bodies are JSON.

All list endpoints support pagination: page (0..), size, sort (e.g., createdAt,desc).

Errors use standard schema: timestamp, path, errorCode, message, details.

## 4.1 Endpoint list (summary)

| Method | Path | Auth | Purpose |
| --- | --- | --- | --- |
| POST | /api/auth/register | Public | Create customer account |
| POST | /api/auth/login | Public | Login and obtain JWT |
| GET | /api/me | Any Auth | Current user profile |
| POST | /api/admin/categories | ADMIN | Create category |
| PUT | /api/admin/categories/{id} | ADMIN | Update category |
| GET | /api/catalog/categories | Public | List categories |
| POST | /api/vendor/profile | VENDOR_OWNER | Create/update vendor profile |
| POST | /api/admin/vendors/{id}/approve | ADMIN | Approve vendor |
| POST | /api/admin/vendors/{id}/suspend | ADMIN | Suspend vendor |
| POST | /api/vendor/products | VENDOR | Create product (DRAFT) |
| PUT | /api/vendor/products/{id} | VENDOR | Update product (must own) |
| POST | /api/vendor/products/{id}/submit-for-approval | VENDOR | Submit product for admin approval |
| POST | /api/vendor/skus | VENDOR | Create SKU variant |
| PUT | /api/vendor/inventory/{skuId} | VENDOR | Set inventory quantity |
| GET | /api/catalog/products | Public | Search ACTIVE products |
| GET | /api/catalog/products/{id} | Public | Product details |
| GET | /api/cart | CUSTOMER | Get active cart |
| POST | /api/cart/items | CUSTOMER | Add item to cart |
| PUT | /api/cart/items/{itemId} | CUSTOMER | Update item quantity |
| DELETE | /api/cart/items/{itemId} | CUSTOMER | Remove cart item |
| POST | /api/checkout | CUSTOMER | Create order from cart (transactional) |
| POST | /api/payments/{orderId}/initiate | CUSTOMER | Initiate payment (mock) |
| POST | /api/payments/webhook | Provider | Payment confirmation webhook (idempotent) |
| GET | /api/orders | CUSTOMER | List customer orders |
| GET | /api/vendor/orders | VENDOR | List vendor order items |
| PUT | /api/vendor/order-items/{id}/status | VENDOR | Update vendor fulfillment status |

## 4.2 Endpoint details

### POST /api/auth/register

Auth: Public

Purpose: Create customer account

Request body fields:

- email: string

- password: string

- phone: string (opt)

- fullName: string (opt)

Response body example fields:

- userId: long

- email: string

- role: CUSTOMER

- token: jwt

Common errors:

- 400 validation

- 409 email exists

### POST /api/auth/login

Auth: Public

Purpose: Login and obtain JWT

Request body fields:

- email: string

- password: string

Response body example fields:

- token: jwt

- user:

- user.userId: long

- user.email: string

- user.role: string

Common errors:

- 400 validation

- 401 invalid credentials

### GET /api/me

Auth: Any Auth

Purpose: Current user profile

Request body: (none)

Response body example fields:

- userId: long

- email: string

- role: string

- vendorId: long (if vendor)

Common errors:

- 401 unauthenticated

### POST /api/admin/categories

Auth: ADMIN

Purpose: Create category

Request body fields:

- name: string

- parentId: long (nullable)

Response body example fields:

- categoryId: long

- name: string

- parentId: long|null

Common errors:

- 400 validation

- 403 forbidden

### PUT /api/admin/categories/{id}

Auth: ADMIN

Purpose: Update category

Request body fields:

- name: string

- parentId: long (nullable)

Response body example fields:

- categoryId: long

- name: string

- parentId: long|null

Common errors:

- 400 validation

- 403 forbidden

- 404 not found

### GET /api/catalog/categories

Auth: Public

Purpose: List categories

Request body: (none)

Response body example fields:

- (array response)

### POST /api/vendor/profile

Auth: VENDOR_OWNER

Purpose: Create/update vendor profile

Request body fields:

- legalName: string

- brandName: string

- contactEmail: string

- contactPhone: string

Response body example fields:

- vendorId: long

- status: PENDING_APPROVAL|ACTIVE|SUSPENDED

Common errors:

- 400 validation

- 403 forbidden

### POST /api/admin/vendors/{id}/approve

Auth: ADMIN

Purpose: Approve vendor

Request body: (none)

Response body example fields:

- vendorId: long

- status: ACTIVE

Common errors:

- 403 forbidden

- 404 not found

### POST /api/admin/vendors/{id}/suspend

Auth: ADMIN

Purpose: Suspend vendor

Request body fields:

- reason: string (opt)

Response body example fields:

- vendorId: long

- status: SUSPENDED

Common errors:

- 403 forbidden

- 404 not found

### POST /api/vendor/products

Auth: VENDOR

Purpose: Create product (DRAFT)

Request body fields:

- title: string

- description: string

- brand: string (opt)

- categoryId: long (opt)

- images: ['url', '...']

Response body example fields:

- productId: long

- status: DRAFT

Common errors:

- 400 validation

- 403 forbidden

### PUT /api/vendor/products/{id}

Auth: VENDOR

Purpose: Update product (must own)

Request body fields:

- title: string

- description: string

- brand: string (opt)

- categoryId: long (opt)

- images: ['url', '...']

Response body example fields:

- productId: long

- status: DRAFT|REJECTED|PENDING_APPROVAL|ACTIVE

Common errors:

- 403 forbidden

- 404 not found

- 409 invalid state

### POST /api/vendor/products/{id}/submit-for-approval

Auth: VENDOR

Purpose: Submit product for admin approval

Request body: (none)

Response body example fields:

- productId: long

- status: PENDING_APPROVAL

Common errors:

- 403 forbidden

- 404 not found

- 409 invalid state

### POST /api/vendor/skus

Auth: VENDOR

Purpose: Create SKU variant

Request body fields:

- productId: long

- skuCode: string

- attributes: {'color': 'string', 'size': 'string'}

- price: decimal

- currency: string

Response body example fields:

- skuId: long

- status: ACTIVE|INACTIVE

Common errors:

- 400 validation

- 403 forbidden

- 409 skuCode exists

### PUT /api/vendor/inventory/{skuId}

Auth: VENDOR

Purpose: Set inventory quantity

Request body fields:

- availableQty: int >= 0

Response body example fields:

- skuId: long

- availableQty: int

Common errors:

- 400 validation

- 403 forbidden

- 404 not found

### GET /api/catalog/products

Auth: Public

Purpose: Search ACTIVE products

Request body fields:

- q: string (opt)

- categoryId: long (opt)

- vendorId: long (opt)

- minPrice: decimal (opt)

- maxPrice: decimal (opt)

- page: int

- size: int

- sort: string

Response body example fields:

- content: [ ... ]

- page:

- page.number: int

- page.size: int

- page.totalElements: long

- page.totalPages: int

### GET /api/catalog/products/{id}

Auth: Public

Purpose: Product details

Request body: (none)

Response body example fields:

- productId: long

- title: string

- description: string

- skus: [ ... ]

Common errors:

- 404 not found

### GET /api/cart

Auth: CUSTOMER

Purpose: Get active cart

Request body: (none)

Response body example fields:

- cartId: long

- items: [ ... ]

Common errors:

- 401/403

### POST /api/cart/items

Auth: CUSTOMER

Purpose: Add item to cart

Request body fields:

- skuId: long

- qty: int > 0

Response body example fields:

- cartItemId: long

- skuId: long

- qty: int

Common errors:

- 400 validation

- 404 sku not found

- 409 insufficient stock (soft)

### PUT /api/cart/items/{itemId}

Auth: CUSTOMER

Purpose: Update item quantity

Request body fields:

- qty: int > 0

Response body example fields:

- cartItemId: long

- qty: int

Common errors:

- 400 validation

- 403 forbidden

- 404 not found

### DELETE /api/cart/items/{itemId}

Auth: CUSTOMER

Purpose: Remove cart item

Request body: (none)

Response body example fields:

- deleted: True

Common errors:

- 403 forbidden

- 404 not found

### POST /api/checkout

Auth: CUSTOMER

Purpose: Create order from cart (transactional)

Request body fields:

- addressId: long

- couponCode: string (opt)

Response body example fields:

- orderId: long

- status: PENDING_PAYMENT

- totalAmount: decimal

- payment:

- payment.paymentId: long

- payment.status: INITIATED

Common errors:

- 400 validation

- 409 stock conflict

- 409 duplicate Idempotency-Key returns existing order

### POST /api/payments/{orderId}/initiate

Auth: CUSTOMER

Purpose: Initiate payment (mock)

Request body fields:

- method: MOCK

- returnUrl: string (opt)

Response body example fields:

- paymentId: long

- status: PENDING

- redirectUrl: string (mock url)

Common errors:

- 403 forbidden

- 404 not found

- 409 invalid order state

### POST /api/payments/webhook

Auth: Provider

Purpose: Payment confirmation webhook (idempotent)

Request body fields:

- orderId: long

- transactionRef: string

- status: SUCCESS|FAIL

Response body example fields:

- ok: True

Common errors:

- 401/403 invalid secret

- 409 invalid transition

### GET /api/orders

Auth: CUSTOMER

Purpose: List customer orders

Request body fields:

- page: int

- size: int

- sort: string

Response body example fields:

- content: [ ... ]

- page:

- page.number: int

- page.size: int

- page.totalElements: long

- page.totalPages: int

Common errors:

- 401/403

### GET /api/vendor/orders

Auth: VENDOR

Purpose: List vendor order items

Request body fields:

- status: string (opt)

- page: int

- size: int

- sort: string

Response body example fields:

- content: [ ... ]

- page:

- page.number: int

- page.size: int

- page.totalElements: long

- page.totalPages: int

Common errors:

- 401/403

### PUT /api/vendor/order-items/{id}/status

Auth: VENDOR

Purpose: Update vendor fulfillment status

Request body fields:

- status: PROCESSING|SHIPPED|DELIVERED

- trackingNo: string (required for SHIPPED)

Response body example fields:

- orderItemId: long

- status: string

- trackingNo: string|null

Common errors:

- 403 forbidden

- 404 not found

- 409 invalid transition

End of document.